BEAUTY SALES PERFORMANCE INTELLIGENCE PLATFORM Full Project Plan & Architecture · v1.0 · May 2026

| PLATFORM Microsoft Power BI Premium | DATA SOURCE GCP BigQuery (LATAM) |
| --- | --- |

| REGION LATAM — MX · BR · AR · CO | TIMELINE 16-Week Implementation Plan |
| --- | --- |

01 EXECUTIVE SUMMARY

The Beauty Sales Performance Intelligence Platform is an end-to-end Power BI solution delivering a single source of truth for sell-in, sell-out, market share, and campaign ROI across L'Oréal LATAM's four core markets: Mexico, Brazil, Argentina, and Colombia.

This document covers the complete project architecture — from raw source data in GCP BigQuery through governed, certified Power BI reports — and serves both as a build blueprint and as a portfolio showcase of senior BI architect capabilities mapped directly to the L'Oréal role requirements.

## Business objectives

- Consolidate fragmented market data (POS, distributor, e-commerce, media) into one governed platform

- Reduce time-to-insight from weekly Excel exports to real-time interactive dashboards

- Enable self-service analytics for 200+ LATAM users without IT dependency

- Provide the CDAO with a trusted, auditable view of LATAM commercial performance

- Align with the One L'Oréal program — standardized LATAM BI layer feeding into global reporting

## Success metrics

| Metric | Baseline | Target (12 months) |
| --- | --- | --- |
| Report generation time | Weekly, 4+ hrs manual | Real-time / on-demand |
| Active BI users (LATAM) | ~40 (IT-dependent) | 200+ self-service |
| Certified datasets | 0 | 8 certified, governed |
| Redundant report rate | High — ungoverned | <15% overlap |
| Single source of truth | Low trust — multiple versions | One certified dataset per domain |

02 PLATFORM ARCHITECTURE

The platform follows a medallion architecture pattern — Bronze (raw landing) → Silver (cleaned/conformed) → Gold (business-ready marts) — hosted in BigQuery and consumed by Power BI Premium via certified shared datasets.

## Architecture layers

LAYER 1 — SOURCE SYSTEMS POS & retailer feeds · Distributor EDI · E-commerce APIs (Mercado Libre, Amazon MX) · Media spend exports (Meta Ads, Google Ads) · SAP / ERP sell-in data · Nielsen / Kantar market share data

LAYER 2 — INGESTION & LANDING (GCP BigQuery — Bronze) Cloud Run + Cloud Functions ingest raw API feeds · Eventarc triggers for event-driven sources · Bulk EDI loads via Cloud Storage → BigQuery · All tables append-only, partitioned by load_date · Zero-trust GCP IAM controls

LAYER 3 — TRANSFORMATION (BigQuery — Silver → Gold) SQL-based transformations: Bronze → Staging → Business Mart · Star schema marts per domain · Partition pruning + clustering on market_code, brand_id, date · Materialized views for high-frequency aggregations · dbt-style version-controlled SQL

LAYER 4 — SEMANTIC LAYER (Power BI Premium Datasets) Certified shared datasets (Import for aggregates, Composite for operational) · Star schema data models · Centralized DAX measure library in hidden _Measures table · Row-level security by market and brand

LAYER 5 — PRESENTATION (Power BI Reports & Apps) Executive dashboards · Brand performance workbooks · Commercial operational reports · Self-service analyst workspace · Power BI App for mobile + field teams

## BigQuery → Power BI connection strategy

| Dataset Type | Connection Mode | Refresh | Rationale |
| --- | --- | --- | --- |
| Executive KPI aggregates | Import | Every 4 hours | Fast queries, cost-efficient, predictable |
| Brand daily sell-out | Import + Incremental Refresh | Daily at 2 AM | Large table — avoids full reload via RangeStart/End |
| Operational POS data | Composite (Import + DQ) | Near real-time on DQ partition | Balance freshness vs BigQuery query cost |
| Market share benchmarks | Import | Weekly | Low-change external data — no live query needed |
| Ad-hoc analyst queries | DirectQuery (BigQuery) | Live | Maximum flexibility — analyst sandbox only |

## Premium capacity configuration

- Capacity SKU: P1 minimum (8 v-cores, 25 GB RAM) — scale to P2 during peak (month-end, major campaign launches)

- Workspaces mapped to dedicated capacity: Production + Governance on Premium; Dev + Sandbox on shared

- Capacity Metrics App installed — CPU, memory, query duration, and refresh overloads monitored weekly

- Incremental refresh enabled on all fact tables >500K rows — partitioned by load_date in BigQuery for query folding

- Large dataset storage format enabled for datasets >1 GB

- On-premises gateway in cluster mode (2 nodes) for SAP/ERP sources not yet migrated to BigQuery

03 DATA MODEL DESIGN

All Power BI datasets follow strict star schema design. No snowflake relationships, no bidirectional filters by default, no calculated columns where a measure achieves the same result. Dimensions are shared across fact tables via composite models.

## Fact tables

| Table | Grain | Key Measures |
| --- | --- | --- |
| fact_sellout | SKU · Market · Channel · Day | Units sold, Net revenue, Avg selling price, Returns |
| fact_sellin | SKU · Market · Customer · Week | Order qty, Delivered qty, Invoice value, Fill rate |
| fact_market_share | Category · Market · Brand · Month | Value share %, Volume share %, YoY share delta |
| fact_campaign | Campaign · Market · Channel · Day | Impressions, Spend, Clicks, Revenue attributed, ROAS |
| fact_inventory | SKU · Market · Warehouse · Day | Stock on hand, Days of supply, OOS flag |

## Shared dimension tables

| Dimension | Key Attributes | Notes |
| --- | --- | --- |
| dim_date | Date, Week, Month, Quarter, Fiscal period, Holiday flag | Single table — USERELATIONSHIP() for inactive relationships |
| dim_product | SKU, EAN, Brand, Category, Division, Price tier, Variant | SCD Type 2 for price tier and formulation changes |
| dim_market | Market code, Country, Cluster, Currency, Timezone | LATAM: MX, BR, AR, CO — ISO codes throughout |
| dim_channel | Channel type, Retailer, Format (mass/luxury/derm/ecom) | Hierarchy: Division > Channel Type > Retailer |
| dim_brand | Brand, Division, Tier, Parent group | 37 L'Oréal brands — separated from dim_product |
| dim_customer | Distributor, Key account, Segment, Territory | Sell-in only — anonymized for non-commercial views |

## Key modeling decisions

- Star schema enforced — bidirectional relationships only where explicitly documented and approved

- Single date table — all date filters route through dim_date via USERELATIONSHIP(), preventing filter context conflicts

- Currency normalization — all monetary values stored as USD equivalent in BigQuery; local currency as a display column

- Incremental refresh via RangeStart/RangeEnd parameters — partition filtering in BigQuery enables full query folding

- No calculated columns on large tables — all business logic in DAX measures to preserve VertiPaq compression

## Row-level security

| Role | Filter | Use Case |
| --- | --- | --- |
| LATAM_Executive | No filter — all markets | CDAO, VP LATAM, Regional Finance |
| Market_[code] | dim_market[market_code] = "[MX¦BR¦AR¦CO]" | Country teams — all brands in that market |
| Brand_Dynamic | USERPRINCIPALNAME() lookup → brand filter | Brand managers — auto-filtered to their brand |
| Channel_Ecomm | dim_channel[type] = "E-Commerce" | Digital commerce team, all markets |

04 DAX MEASURE LIBRARY

All measures live in a hidden _Measures table (no data rows). Display folders organize by domain. Measures use VAR blocks for readability and to avoid repeated evaluation. DIVIDE() replaces all division operators to handle blank safely.

## Revenue & sales

| Measure | DAX |
| --- | --- |
| Net Revenue | = SUMX(fact_sellout, fact_sellout[units] * fact_sellout[net_price_usd]) |
| Units Sold | = SUM(fact_sellout[units]) |
| Avg Selling Price | = DIVIDE([Net Revenue], [Units Sold], 0) |
| Revenue LY | = CALCULATE([Net Revenue], SAMEPERIODLASTYEAR(dim_date[date])) |
| Revenue YoY % | = DIVIDE([Net Revenue] - [Revenue LY], [Revenue LY], BLANK()) |
| Revenue YTD | = TOTALYTD([Net Revenue], dim_date[date], "12/31") |
| Revenue YTD LY | = CALCULATE([Revenue YTD], SAMEPERIODLASTYEAR(dim_date[date])) |
| Revenue 3M Rolling | = CALCULATE([Net Revenue], DATESINPERIOD(dim_date[date], LASTDATE(dim_date[date]), -3, MONTH)) |

## Market share

| Measure | DAX |
| --- | --- |
| Value Share % | = DIVIDE(SUM(fact_market_share[loreal_value]), SUM(fact_market_share[total_market_value]), 0) |
| Share Delta vs LY | = [Value Share %] - CALCULATE([Value Share %], SAMEPERIODLASTYEAR(dim_date[date])) |
| Brand Share Rank | = RANKX(ALL(dim_brand[brand]), [Value Share %], , DESC, DENSE) |
| Category Share % | = CALCULATE([Value Share %], ALLEXCEPT(fact_market_share, dim_market[market_code])) |

## Campaign & marketing ROI

| Measure | DAX |
| --- | --- |
| Media Spend | = SUM(fact_campaign[spend_usd]) |
| ROAS | = DIVIDE([Net Revenue], [Media Spend], 0) |
| CPC | = DIVIDE([Media Spend], SUM(fact_campaign[clicks]), 0) |
| CPM | = DIVIDE([Media Spend], SUM(fact_campaign[impressions]), 0) * 1000 |
| Incremental Revenue | = [Net Revenue] - CALCULATE([Net Revenue], REMOVEFILTERS(fact_campaign)) |
| Cost per Share Point | = DIVIDE([Media Spend], [Share Delta vs LY], BLANK()) |

## Inventory & supply chain

| Measure | DAX |
| --- | --- |
| Days of Supply | = DIVIDE(SUM(fact_inventory[stock_on_hand]), DIVIDE([Units Sold], 30), 0) |
| OOS Rate % | = DIVIDE(COUNTROWS(FILTER(fact_inventory, fact_inventory[stock_on_hand]=0)), COUNTROWS(fact_inventory), 0) |
| Fill Rate % | = DIVIDE(SUM(fact_sellin[delivered_qty]), SUM(fact_sellin[ordered_qty]), 0) |
| Inventory Value | = SUMX(fact_inventory, fact_inventory[stock_on_hand] * RELATED(dim_product[cost_usd])) |

05 REPORT INVENTORY & SPECIFICATIONS

## Report 1 — LATAM Executive Scorecard

| Audience | CDAO, VP LATAM, Regional Finance, Country GMs |
| --- | --- |
| Refresh | Every 4 hours (Import mode) |
| Pages | 1 overview + 4 market drill-throughs (MX, BR, AR, CO) |
| RLS | LATAM_Executive — no filter applied |
| Certification | Certified — owned by BI Platform team |
| Distribution | Power BI App — pinned to Teams channel |

- P1 Overview: Revenue vs target, YoY delta cards, market share trend line, top 5 brands by revenue, OOS rate — all 4 markets in one scorecard

- P2–P5 Market drill-through: Same KPIs filtered to single market — channel breakdown, brand ranking table, monthly trend, campaign ROAS

## Report 2 — Brand Performance Workbook

| Audience | Brand managers, Division heads, Marketing leads |
| --- | --- |
| Refresh | Daily at 6 AM |
| Pages | 6 pages: overview, sell-out, sell-in, market share, campaign, inventory |
| RLS | Dynamic — USERPRINCIPALNAME() maps user to their brand automatically |
| Certification | Certified — co-owned by Brand Analytics & BI Platform |
| Distribution | Power BI App — brand-specific workspace |

- P1 Brand overview: Net revenue, units, ASP, fill rate, OOS rate in one executive scorecard view

- P2 Sell-out deep dive: Daily trend, channel mix waterfall, retailer ranking, geographic heatmap

- P3 Sell-in vs sell-out: Gap analysis by SKU, inventory health matrix, order vs delivery tracking

- P4 Market share: Category share trend, competitive brand positioning, share by channel type

- P5 Campaign ROI: Spend vs revenue by campaign, ROAS by channel, media mix efficiency table

- P6 Inventory: Days of supply by SKU, OOS tracker, slow-movers table with velocity scores

## Report 3 — Commercial Operational Dashboard

| Audience | Sales reps, Key account managers, Field teams |
| --- | --- |
| Refresh | Daily at 5 AM |
| Pages | 3 pages: daily targets, account health, SKU performance tracker |
| RLS | Market-level — each team sees their country only |
| Certification | Promoted (not certified) — managed by Commercial Ops |

## Report 4 — Platform Governance & Usage Dashboard

| Audience | BI Platform team, CDAO (quarterly review) |
| --- | --- |
| Refresh | Daily |
| Pages | 4 pages: capacity health, report usage, data quality, adoption metrics |
| Data sources | Power BI Activity Log API, Capacity Metrics App, Admin REST API |
| Certification | Internal governance tool — not published to business users |

- P1 Capacity health: CPU/memory trends, query durations, refresh success rate, overload incidents

- P2 Report usage: Active users by workspace, views per report, last-accessed date, stale report candidates (0 views in 90 days)

- P3 Data quality: Refresh failure log, row count anomalies, schema drift detection alerts

- P4 Adoption: New users by month, self-service vs certified report usage ratio, training completion

06 GOVERNANCE FRAMEWORK

## Workspace structure

| Workspace | Capacity | Purpose |
| --- | --- | --- |
| LATAM-BI-Production | Premium P1 | Certified, published reports for all business users |
| LATAM-BI-Development | Shared (dev only) | Active development — not visible to business users |
| LATAM-BI-Sandbox | Shared | Self-service exploration for power users and analysts |
| LATAM-BI-Governance | Premium P1 | Internal platform monitoring and admin tools |
| Brand-[Name]-Workspace | Shared (per brand) | Brand team self-service using governed templates |

## Report lifecycle

| Stage | Description | Gate Criteria |
| --- | --- | --- |
| Draft | Created in Development workspace | In progress — not visible to business |
| In Review | Peer review by second BI team member | Naming conventions, RLS, performance <3s, data source documented |
| Promoted | Moved to Production workspace | Visible but not certified — owner clearly labeled |
| Certified | Approved by BI Lead + domain data owner | Reviewed quarterly — appears in certified search |
| Deprecated | Superseded or below usage threshold | Owner notified — 30-day sunset window before removal |

## Naming conventions

| Object | Convention | Example |
| --- | --- | --- |
| Dataset | [DOMAIN]_[SCOPE]_dataset | SALES_LATAM_dataset |
| Report | [AUDIENCE]_[TOPIC]_[MARKET] | EXEC_Scorecard_LATAM |
| Measure | [Metric Name] — plain language, no prefix | Net Revenue, ROAS, OOS Rate % |
| Hidden column | _column_name (underscore prefix) | _sort_order, _key_link |
| Display folder | Domain-based emoji prefix | Revenue, Market Share, Campaign |

## Access model

- Workspace Admin: BI Platform team only — maximum 2 named individuals

- Workspace Member: BI developers and data engineers — write access for development workspaces only

- Business users: Access via Power BI Apps only — no direct workspace access granted to non-BI roles

- Dataset Build permission: Granted only to approved BI developers; View permission granted via App

- Sensitivity labels: Confidential on all financial datasets; General on category/benchmark data

07 DELIVERY ROADMAP

## Phase 1 — Foundation (Weeks 1–4)

OBJECTIVE Establish data infrastructure, governance policy, and first certified dataset.

| # | Task | Owner | Output |
| --- | --- | --- | --- |
| 1 | Audit existing Power BI estate — workspaces, reports, datasets, owners | BI Platform Lead | Inventory report |
| 2 | Define and publish workspace structure & governance policy v1 | BI Lead + CDAO | Governance doc published |
| 3 | Set up BigQuery cloud connection + on-prem gateway for SAP sources | Data Engineer | Connectivity validated |
| 4 | Build star schema model: fact_sellout + all core dimensions | BI Developer | Certified SALES_LATAM_dataset |
| 5 | Configure Premium capacity + install Capacity Metrics App | BI Platform Lead | Capacity monitoring live |
| 6 | Implement RLS framework — validate with pilot users in MX | BI Developer | RLS sign-off doc |

## Phase 2 — Core Reports (Weeks 5–10)

OBJECTIVE Build and certify three primary business-facing reports. Onboard first user wave.

| # | Task | Owner | Output |
| --- | --- | --- | --- |
| 7 | Build LATAM Executive Scorecard v1 — stakeholder review in Week 7 | BI Developer | Certified executive report |
| 8 | Build Brand Performance Workbook — all 6 pages with dynamic RLS | BI Developer | Promoted report (cert. W10) |
| 9 | Build Commercial Operational Dashboard — 3 pages | BI Developer | Promoted report |
| 10 | Integrate campaign data (Meta + Google APIs) into fact_campaign | Data Engineer | Campaign dataset live |
| 11 | Wave 1 onboarding — 30 users: MX brand managers + commercial leads | BI Platform Lead | Training completed |
| 12 | Publish Power BI App — distribute to business users | BI Platform Lead | App live in Production |

## Phase 3 — Scale & Enable (Weeks 11–16)

OBJECTIVE Expand to all 4 markets. Launch self-service layer. Monthly training cadence begins.

| # | Task | Owner | Output |
| --- | --- | --- | --- |
| 13 | Replicate BigQuery pipelines for BR, AR, CO markets | Data Engineer | All 4 markets in platform |
| 14 | Validate RLS for all market roles — expand App distribution | BI Platform Lead | Full LATAM access live |
| 15 | Build self-service template library + data catalog in Power BI | BI Developer | Template workspace live |
| 16 | Launch monthly training program — Month 1: BigQuery + PBI basics | BI Platform Lead | 50+ users trained |
| 17 | POC: Microsoft Fabric / Copilot integration for governance tooling | BI Platform Lead | POC readout to CDAO |
| 18 | Build Governance & Usage Dashboard (internal tool) | BI Developer | Governance dashboard live |

08 ROLE REQUIREMENTS TRACEABILITY

Every element of this project maps directly to a stated requirement in the Senior BI Platform Specialist & Architect role description. This table makes that alignment explicit for interview discussion.

| Role Requirement | Project Element | Section |
| --- | --- | --- |
| Power BI governance & workspace org | Workspace structure, lifecycle policy, naming conventions | Section 06 |
| BI architecture & long-term scalability | Medallion architecture, composite models, Premium config | Section 02 |
| Advanced DAX & data modeling | Star schema, 20+ production DAX measures with patterns | Sections 03–04 |
| Premium capacity management | P1/P2 config, Capacity Metrics App, incremental refresh | Section 02 |
| GCP / BigQuery expertise | BQ as source layer, connection strategy, query folding, cost | Section 02 |
| SQL optimization | Partitioning, clustering, ELT in BigQuery mart layer | Section 03 |
| Training & user enablement | Monthly program, wave onboarding, template library | Section 07 |
| Self-service BI adoption | Analyst sandbox, App distribution, certified data catalog | Sections 05, 07 |
| CDAO collaboration | Executive Scorecard + Governance Dashboard for CDAO | Sections 05, 07 |
| Performance analysis & monitoring | Capacity Metrics, query duration tracking, BQ optimization | Sections 02, 05 |
| POC & emerging technology | Fabric/Copilot POC in Phase 3, AI tooling daily workflow | Section 07 |
| Report lifecycle management | Draft → Review → Promoted → Certified → Deprecated | Section 06 |
| LATAM voice in global conversations | LATAM RLS design, market replication, One L'Oréal alignment | Sections 02, 06 |

Prepared by: Senior BI Platform Specialist & Architect Candidate L'Oréal Americas · LATAM · Mexico City Tech Hub · May 2026